if we want to tackle this, what is the procedure?

A team of 3 can still execute this strongly if responsibilities are sharply separated and the architecture stays focused.

You do not need an overly complex system to place highly here. You need:

- coherence

- behavioral realism

- reproducibility

- a strong paper

Here’s a structure that makes sense for 3 people.

# Recommended Team Structure

## Person 1 — AI/LLM Engineer

Owns:

- user modeling

- prompting pipelines

- review generation

- behavioral fidelity

- agent workflow logic

Core responsibilities:

- persona extraction

- prompt engineering

- review simulation

- contextual reasoning

- evaluation pipelines

Tech:

- Python

- LangChain/LlamaIndex if needed

- Hugging Face

- OpenAI/Mistral/Llama APIs

Deliverables:

- Task A core engine

- behavioral memory layer

- reasoning chains

## Person 2 — Recommendation + Data Engineer

Owns:

- datasets

- embeddings

- retrieval

- recommendation engine

- ranking systems

Core responsibilities:

- preprocessing Yelp/Amazon/etc

- vector database

- similarity search

- cold-start logic

- ranking metrics

- recommendation evaluation

Tech:

- pandas

- FAISS/Chroma

- sentence-transformers

- recommendation algorithms

Deliverables:

- Task B core system

- retrieval pipeline

- recommendation ranking engine

## Person 3 — Product + Infrastructure Lead

Owns:

- frontend

- API

- deployment

- Docker

- documentation

- solution paper

- presentation

Core responsibilities:

- FastAPI endpoints

- frontend/UI

- Dockerization

- GitHub cleanup

- README

- architecture diagrams

- narrative coherence

Tech:

- FastAPI

- React or Streamlit

- Docker

- GitHub Actions if needed

Deliverables:

- deployable app

- reproducibility

- presentation layer

- final paper polish

# How You Should Work

Avoid everyone touching everything.

Instead:

- shared architecture decisions

- isolated implementation ownership

This reduces chaos fast.

# Suggested Development Timeline

## Week 1

### Goal:

Foundation

Tasks:

- choose dataset

- preprocess data

- define persona schema

- define architecture

- set up repo

- set up Docker skeleton

Output:

- clean pipeline direction

## Week 2

### Goal:

Core intelligence

Tasks:

- review generator working

- embeddings pipeline

- recommendation retrieval

- behavioral consistency tests

Output:

- both tasks functional

## Week 3

### Goal:

Refinement

Tasks:

- contextual reasoning

- Nigerian adaptation layer

- evaluation metrics

- improve recommendation quality

- tune prompts

Output:

- competitive system quality

## Week 4

### Goal:

Presentation quality

Tasks:

- UI polish

- write solution paper

- architecture diagrams

- README cleanup

- deployment testing

- rehearsal

Output:

- polished submission

# Strong Project Positioning

Your positioning matters.

Do not present this as:

“An AI recommender.”

Present it as:

“A behavioral intelligence agent capable of modeling user preferences, tone, and contextual decision-making.”

That language aligns directly with the brief.

# What Could Make You Stand Out

A few high-impact additions:

### 1. Behavioral Memory

The system remembers:

- user tone

- sentiment bias

- historical preferences

### 2. Explanation Layer

Instead of:

“Recommended: Restaurant X”

Do:

“You tend to prefer spicy, affordable restaurants with quick service, so this matches your historical choices.”

### 3. Context-Aware Recommendations

Example:

- weekday vs weekend

- budget mood

- emotional tone

- weather/event context

### 4. Nigerian Linguistic Adaptation

Subtle realism wins here.

Not caricature.
Naturalness.

# Biggest Mistake To Avoid

Do not spend 70% of the time building frontend polish.

Judges are clearly signaling:

- reasoning quality

- architecture understanding

- behavioral intelligence

The paper may matter more than the UI.

We have 10 days, and are considering being very efficient with our time.

Then your strategy should be:

Build the smallest system that feels intelligently designed.

You do not have time for:

- overengineering

- training huge custom models

- complicated multi-agent orchestration

- perfect frontend polish

You do have time for:

- a smart architecture

- good prompting

- retrieval

- behavioral consistency

- a strong narrative

That is enough to compete.

# Recommended 10-Day Strategy

## Your Core Goal

Build:

- One shared behavioral engine

- Two thin applications on top of it

That reduces workload massively.

# The Simplified Architecture

Dataset
↓
User Persona Builder
↓
Behavior Memory Layer
↓
Shared Intelligence Layer
├── Review Generator (Task A)
└── Recommendation Engine (Task B)

One core brain.
Two outputs.

# What You SHOULD NOT Build

Avoid:

- training from scratch

- custom fine-tuning

- massive RAG systems

- complex LangGraph orchestration

- multi-modal pipelines

- polished mobile apps

You’ll lose time fast.

# What You SHOULD Build

## 1. Persona Extraction

Simple but smart.

Use:

- review history

- average ratings

- favorite categories

- sentiment patterns

Store as structured JSON.

This powers both tasks.

## 2. Embedding Retrieval

Use pretrained embeddings.

Fast and effective.

Recommended:

- sentence-transformers

- BAAI/bge-small-en

- all-MiniLM-L6-v2

Store in:

- FAISS
or

- ChromaDB

## 3. LLM Reasoning Layer

This is where your intelligence appears.

Instead of:

“Recommend 5 restaurants.”

Do:

Analyze:
- historical preferences
- budget tendencies
- tone patterns
- contextual signals

Then recommend.

The prompting quality matters more than fancy infrastructure.

# Recommended Tech Stack

Keep this lean.

## Backend

- FastAPI

## Frontend

- Streamlit

Why Streamlit?
Because you can ship fast.

## LLM APIs

Use APIs instead of self-hosting.

Examples:

- OpenAI

- Gemini

- Groq

- OpenRouter

Time matters more than infra purity.

## Vector DB

- FAISS

Fast.
Local.
Easy.

## Deployment

- Docker

- Render / Railway / HuggingFace Spaces

# Exact 10-Day Execution Plan

# DAY 1

## Architecture + Dataset

Decide:

- Yelp only initially

- exact schema

- repo structure

Deliverables:

- cleaned dataset

- persona schema

- task split

# DAY 2

## Persona Engine

Build:

- user profile extraction

- sentiment summaries

- category preference extraction

Output:

{
  "tone": "critical but humorous",
  "avg_rating": 3.2,
  "likes": ["cheap eats", "spicy food"]
}

# DAY 3

## Review Generator MVP

Inputs:

- persona

- product metadata

Outputs:

- review

- rating

Use:

- prompt engineering

- few-shot examples

Focus:
behavioral consistency.

# DAY 4

## Recommendation Engine MVP

Build:

- embeddings

- retrieval

- reranking

Simple pipeline:

User → Retrieve → Rank → Explain

# DAY 5

## Shared Memory Layer

Connect both tasks.

The recommendation engine should understand:

- tone

- user behavior

- historical patterns

This is where your system becomes coherent.

# DAY 6

## Nigerian Context Layer

Add:

- localized expressions

- Nigerian review style

- local preferences

Keep it subtle.

This can genuinely separate you.

# DAY 7

## Frontend + API

Build:

- clean Streamlit interface

- simple user flow

- Docker setup

Do not overdesign.

# DAY 8

## Evaluation + Metrics

Measure:

- RMSE

- ROUGE/BERTScore

- NDCG@10

Add:

- human evaluation examples

# DAY 9

## Solution Paper

This is extremely important.

Spend serious effort here.

Include:

- architecture diagrams

- reasoning

- tradeoffs

- experiments

- failures

- future improvements

A polished paper can elevate an average system.

# DAY 10

## Polish + Presentation

Focus:

- README

- reproducibility

- deployment

- demo flow

- presentation narrative

# Biggest Competitive Advantage

You likely cannot out-scale some teams technically.

You can out-think them architecturally.

If your system feels:

- coherent

- intentional

- behaviorally realistic

- culturally grounded

you become memorable.

That matters heavily in talent-focused judging.

Use a table oga

| Day | Primary Goal | Person 1 (LLM/Behavior) | Person 2 (Data/Recommendation) | Person 3 (Infra/Product/Paper) | Expected Output |
| --- | --- | --- | --- | --- | --- |
| Day 1 | Planning + Architecture | Define persona structure and prompting strategy | Clean dataset and prepare preprocessing pipeline | Create GitHub repo, project structure, Docker skeleton | Shared architecture, clean repo, clear ownership |
| Day 2 | User Persona Engine | Build behavioral profile extraction | Extract user/item metadata and embeddings prep | Build API structure and environment setup | Structured user profiles working |
| Day 3 | Task A MVP | Build review + rating generator | Support with retrieval/context data | Create testing endpoints and simple UI | Review simulation functional |
| Day 4 | Task B MVP | Design recommendation reasoning prompts | Build retrieval + ranking pipeline | Connect frontend to backend | Recommendations functional |
| Day 5 | Shared Intelligence Layer | Add behavioral memory consistency | Connect recommendation engine to persona engine | Integrate APIs and workflows | Unified system architecture |
| Day 6 | Contextual Intelligence | Add Nigerian tone adaptation | Improve cold-start handling | Improve UX flow and interaction logic | Context-aware outputs |
| Day 7 | Evaluation | Tune prompts and behavioral fidelity | Run ranking metrics and evaluations | Build evaluation dashboard/output display | Measurable system performance |
| Day 8 | Paper Writing | Write methodology and reasoning sections | Write experiments/results sections | Write architecture, deployment, diagrams | 70–80% of solution paper done |
| Day 9 | Deployment + Polish | Final tuning | Final retrieval optimization | Dockerize, deploy, clean README | Submission-ready system |
| Day 10 | Final Submission | Demo rehearsal and bug fixes | Final metric validation | Presentation deck + submission packaging | Fully packaged submission |

# Recommended Stack

| Component | Recommendation |
| --- | --- |
| Backend | FastAPI |
| Frontend | Streamlit |
| Embeddings | Sentence Transformers |
| Vector DB | FAISS |
| LLM APIs | OpenAI / Gemini / Groq |
| Deployment | Docker + Render/Railway |
| Dataset | Yelp initially |
| Evaluation | RMSE, ROUGE, BERTScore, NDCG@10 |

# What To Prioritize

| High Priority | Medium Priority | Low Priority |
| --- | --- | --- |
| Behavioral consistency | UI polish | Fancy animations |
| Recommendation quality | Multi-agent orchestration | Custom training |
| Nigerian contextual realism | Advanced frontend | Complex infra |
| Strong paper | Cross-domain expansion | Perfect metrics |
| Reproducibility | Memory optimization | Large-scale deployment |

# Time Allocation Recommendation

| Area | Suggested Time |
| --- | --- |
| Core intelligence system | 40% |
| Recommendation pipeline | 20% |
| Review generation | 15% |
| Paper and presentation | 15% |
| Deployment and polish | 10% |

# Smart Scope Reduction

| Instead of This | Do This |
| --- | --- |
| Multiple datasets immediately | Start with Yelp only |
| Fine-tuning models | Use prompting + retrieval |
| Complex frontend | Simple Streamlit UI |
| Huge RAG pipeline | Small focused retrieval system |
| Massive feature set | One polished behavioral engine |

# Most Important Deliverable

| Deliverable | Why It Matters |
| --- | --- |
| Solution Paper | Judges explicitly said they read this first |
| Behavioral realism | Separates you from generic recommenders |
| Coherent architecture | Makes the system feel intentional |
| Reproducible codebase | Easy evaluation for judges |
| Context-aware recommendations | Aligns directly with the challenge brief |